**Review against the Plan**

Gantt Chart

See below the Gantt Chart indicating the progress to date as of the design report

**/Users/Sami/Desktop/Project Gantt Chart.pdf**

Completed

Completed

Design report responsibilities of group members:

Aman – Summary of proposal, Transaction matrix, Use case descriptions

Adam – Use case diagrams, Pseudocode for key methods

Sami – Data dictionaries, ER Diagrams, Logical table structures, Physical table structures

Saqab – Interaction chart, functional descriptions

Tom – Evaluation design, meeting minutes

Vlad – Interface design, navigation chart

Necessary changes

All tasks set out in the plan and the Gantt chart have been completed so currently the project is on track for completion - providing the next stages (development and testing) are also completed on time. So as of now there are no required changes.

Plans for implementation

For the implementation of our system each group member will have a specific responsibility to aid in the development. This will be based on each member’s strengths or previous experiences. Vlad will work on designing the GUI layout of our app as he designed the user interface in the design section and has previous experience within this regard. Sami will develop the login functionality to be used by Fridge Chef as he already made a start on this during the design and Tom will also aid in this by implementing the registration. Adam will implement the database based on the design and Sami will also aid in this as he was responsible for the database aspect in the design and can make any clarifications. Aman and Saqab will work on implementing the various functions to be used by the application such as the process of suggesting meals based on the items in the fridge - because of their previous experience in iOS App Development. Further responsibilities regarding the implementation will be discussed during group meetings

We also aim to maximise each member’s efficiency as when someone is finished with their current task they should move on to the next incomplete task or aid other members on the task they’re working on to speed the up the implementation phase. We will use GitHub for version control to collaborate in the development. Members will work on the relevant branches based on the features or units of the application.